DIARY PROJECT DATA 422 - WRANGLING

| Week | When? | What?|

|-------|------|-----|

| 7 | Lab | group project official launch |

| 8 | Lab | fast prototyping |

| 9 | Lab | lighting presentations |

| 10 | Lab | group work |

| 11 | Lab | usability sessions |

| 12 | Lab | group work (for presentation) |

Week 8: Sept. 16 - Sept. 20

Topic Discussion

- Gain datasets

- Constrains:

  - our dataset is not tidy

  - missing values

  - not in dataframe format

  - obtaining a common variable to join datasets

Week 9: Sept. 23 - Sept. 27

Lighting Presentations

- Finalization of the topic - FOOD

- FOOD in NZ

  - Factors affecting import and export of food in NZ

  - Is Price Index

- Discussed the topic to Thomas and obtained feedback regarding the chosen topic

- Creation of GITHUB account for the group

- Group Meeting in Central Building searching for datasets

Week 10: Sept. 30 - Oct. 4

Group Work

- Scraping further related information

- Wrangling individual datasets

- Picture of Team 5 first group meeting

Week 11: Oct. 7 - Oct. 11

| Dataset | Status | Updated By |
| --- | --- | --- |
| ag-1areas-hect-farm07.xls | Initial cleaning | Gem |
| summ-livestock-farm-type-06.xls | Initial cleaning | Gem |
| Food_Price_Index_Selected_Monthly_Weighted_Average_Prices_for_New_Zealand_Monthly_June_2019.csv | Initial cleaning | Dipin |
| gstc-yejun17-tables.xlsx | Initial cleaning | Gem |
| overseas-merchandise-trade-january-2019.xlsx | Initial cleaning | Dipin, Anoop |
| Immigration detail.(web scrap) | Under process for scraping | Munnu |
| Diary | Under process | Gem |

Week 12: Oct. 14 - Oct. 18

| Dataset | Status | Updated By |
| --- | --- | --- |
| ag-1areas-hect-farm07.xls | Done cleaning | Gem |
|  | Plotting or joining datasets |  |
| summ-livestock-farm-type-06.xls | Done cleaning | Gem |
|  | Plotting or joining datasets |  |
| Food_Price_Index_Selected_Monthly_Weighted_Average_Prices_for_New_Zealand_Monthly_June_2019.csv | Done cleaning | Dipin |
|  | Plotting or joining datasets |  |
| gstc-yejun17-tables.xlsx | Done cleaning Note: use only Tables 2 - 7 | Gem |
|  | Plotting or joining datasets |  |
| overseas-merchandise-trade-january-2019.xlsx | Cleaning under process | Dipin |
|  | Plotting or joining datasets |  |
| scraping | Web scraping under process | Munnu |
|  | Plotting or joining datasets |  |
| Diary | Under process | Gem |

Picture of Team 5 second group meeting: